**ACC Corp.**

**Quality Assurance Report - Mobile App Project**

**Date:** September 5, 2023

**Summary:**

During the course of testing, a total of 6 issues were identified. Here's a quick breakdown:

* **Critical Bugs:** 1
* **High Priority Bugs:** 2
* **Medium Priority Bugs:** 2
* **Low Priority Bugs:** 1

Currently, 2 bugs remain open. 3 bugs have been resolved, and 1 is in progress.

**Bug Details:**

**1. Crash on startup for Android 10**

* **Severity:** Critical
* **Status:** Open
* **Date Reported:** January 1, 2023
* **Comments:** Reported by multiple beta testers.

**2. Login button not responsive**

* **Severity:** High
* **Status:** Resolved
* **Date Reported:** January 3, 2023
* **Date Resolved:** January 10, 2023
* **Comments:** Fixed in v1.0.1 patch.

**3. Typos in Settings page**

* **Severity:** Low
* **Status:** Resolved
* **Date Reported:** January 5, 2023
* **Date Resolved:** January 8, 2023
* **Comments:** Corrected all spelling errors.

**4. Slow response on Profile page**

* **Severity:** Medium
* **Status:** In-progress
* **Date Reported:** January 10, 2023
* **Comments:** Might be due to server lag.

**5. Incorrect currency symbol in payment page**

* **Severity:** Medium
* **Status:** Open
* **Date Reported:** January 15, 2023
* **Comments:** Only affects the UK region.

**6. Permission requests not clear**

* **Severity:** High
* **Status:** Resolved
* **Date Reported:** January 20, 2023
* **Date Resolved:** January 25, 2023
* **Comments:** Reworded permission pop-ups in v1.0.2.

**Recommendations:**

1. Address the critical bug immediately, as it affects the app's functionality on Android 10.
2. Monitor server performance to identify the root cause of the slow response on the Profile page.
3. Prioritize localization testing, especially focusing on regions like the UK where specific localization issues have been found.

**Test Leads:** John Doe, Jane Smith

This report gives a structured and concise view of the bugs and issues identified in ACC Corp's mobile app project. Adjustments can be made based on presentation preferences and specific needs.